RESERVE BANK OF AUSTRALIA

RITS Low Value Settlement Service (LVSS)

Participant Status Update Request – January 2012

Respondent Details

| Institution Name: |  |  |
| --- | --- | --- |
| Primary LVSS Project Manager / Contact: (Please re-confirm) | Name |  |
|  | Position |  |
|  | Email |  |
|  | Phone |  |
|  | Mobile |  |
| Alternate LVSS Project Manager / Contact: (Please re-confirm) | Name |  |
|  | Position |  |
|  | Email |  |
|  | Phone |  |
|  | Mobile |  |

This project status update request is for BECS participants only.  Responses should only refer to the BECS component of your LVSS project.

Questions

- Have you completed all setup activities in RITS Pre-Production in readiness for the commencement of Phase 1 testing for BECS?  If not, could you please outline your timeline for completing these tasks ahead of the due date of 1 February 2012 along with any other relevant information.

- Have you implemented all of your internal system changes to your test environment(s) in readiness for Phase 1 testing for BECS?  Please provide brief details.

- Have you commenced Phase 1 testing for BECS?  If not, could you please outline your timeline for commencing Phase 1 testing ahead of the due date of 1 February 2012 along with any other relevant information.

- Have you determined which conditional Phase 1 tests you need to conduct?  Please provide a brief summary.

- When do you currently expect to complete your BECS Phase 1 testing?

- Do you expect to be ready to commence Phase 2 BECS testing on Monday 5 March 2011?  If not, could you please outline your timeline for being ready to commence testing along with any other relevant information.

- Is your planning for the allocation of test resources (i.e. staff, test environments, etc) for all of the BECS test phases complete?  Please provide brief details of the current status of this aspect of your project.

Completed responses should be emailed to the RBA at rits@rba.gov.au on or before 31 January 2012.